AGRI-SAGE

MASTER BUILD GUIDE v2.0

Free AI Models · 5-Person Beginner Team · Role Assignments · Exact Prompts · Phase-by-Phase

| Field | Detail |
| --- | --- |
| Team Size | 5 members — all beginners — roles assigned in this document |
| AI Tools | VSCode Copilot (free) · Gemini (free) · Cline (free) · GitHub Copilot free tier · Claude free |
| Cost | ZERO — all tools, all infrastructure, all AI models are free |
| Build Method | Each team member gets a specific role and document set. Prompts in this guide are copy-paste ready. |
| Language | Python (backend) · Kotlin/Android (mobile) — beginners can follow exactly |
| Project Goal | Launch Agri-SAGE as real production app used by Kerala farmers |

# PART 1: FREE AI TOOLS — SETUP FOR EVERY TEAM MEMBER

## 1.1 Which Free AI Tools to Use

| Tool | Free Tier | Best For | How to Get |
| --- | --- | --- | --- |
| VSCode + GitHub Copilot Free | 2000 completions/month + chat free since Dec 2024 | Writing code, completing functions, fixing errors | Install VSCode from code.visualstudio.com → Install GitHub Copilot extension → Sign in with GitHub free account |
| Cline (VSCode extension) | Completely free with your own API key — use Gemini API free tier | Writing entire files, executing tasks step by step — BEST for this project | Install Cline extension in VSCode → Get free Gemini API key from aistudio.google.com → Connect Cline to Gemini |
| Gemini (aistudio.google.com) | Free — Gemini 1.5 Pro with 1M token context window — generous limits | Reading all documents at once and generating large code blocks | Go to aistudio.google.com → Free account → Create API key for Cline |
| Claude.ai free tier | Free — limited messages per day | Complex planning, reviewing code, understanding architecture | claude.ai → free account |
| GitHub Copilot Chat | Free in VSCode | Quick code questions, explaining errors | Same as Copilot above — already included |

✓ BEST COMBINATION: Use Cline + Gemini 1.5 Pro free API for writing code files. Use GitHub Copilot free for code completion while typing. Use Claude free for planning and document review. This combination costs ZERO rupees.

⚠ Free tiers have daily limits. If you hit a limit: stop for the day, continue tomorrow. Never pay for anything — the free tiers are sufficient for building this project phase by phase.

## 1.2 Setup Every Team Member Must Do — Day 1

Every team member does ALL of these steps on their own computer:

STEP 1: Install VSCode

Download from: code.visualstudio.com

Install normally on Windows/Mac/Linux

STEP 2: Install extensions in VSCode

Open VSCode → Press Ctrl+Shift+X → Search and install:

1. GitHub Copilot (by GitHub)

2. Cline (by saoudrizwan)

3. Python (by Microsoft)

4. Pylance (by Microsoft)

5. ESLint (by Microsoft)

6. GitLens (by GitKraken)

STEP 3: Get free Gemini API key for Cline

Go to: aistudio.google.com

Sign in with Google account (free)

Click 'Get API key' → Create API key → Copy it

In VSCode: Click Cline icon (left sidebar) → Settings → API Provider: Google Gemini

Paste your API key → Model: gemini-1.5-pro → Save

STEP 4: Sign in to GitHub Copilot

In VSCode: Click Copilot icon → Sign in with GitHub

GitHub account is free → Copilot free tier activates automatically

STEP 5: Install Git

Download from: git-scm.com → Install

In terminal: git config --global user.name 'Your Name'

git config --global user.email 'your@email.com'

STEP 6: Clone the project repository

One team member creates GitHub repo: github.com → New repository → agrisage → Private

All others: git clone https://github.com/TEAMLEAD/agrisage.git

Copy ALL 11 documents into: agrisage/docs/

## 1.3 How to Use Cline with Free Gemini — The Main Build Tool

Cline is the most powerful free tool. It reads your documents and writes entire files. Here is exactly how to use it:

Step 1: Open VSCode in the agrisage project folder

Step 2: Click the Cline icon in the left sidebar (looks like a robot)

Step 3: In the Cline chat box, you will give prompts from this guide

Step 4: Before any prompt, add this at the top:

@docs/06_ImplementationPlan.docx @docs/05_BackendSchema.docx

(@ mentions tell Cline to read those documents)

Step 5: Paste the prompt from this guide

Step 6: Cline will write files directly into your project

Step 7: Review what Cline wrote, run it, verify it works

⚠ Gemini 1.5 Pro free tier: 1500 requests/day, 1M token context. More than enough for daily tasks. If you reach the limit, switch to Claude free tier for that day, or continue tomorrow.

# PART 2: TEAM ROLES — 5 MEMBERS

Every team member has a specific role. You build in parallel — not sequentially. Each person owns their part. The team lead coordinates and merges.

## 2.1 Role Assignments

| Member | Role Title | What They Build | Documents They Own | Skills Needed |
| --- | --- | --- | --- | --- |
| Member 1 | Team Lead & Backend Architect | Project setup, database, API gateway, auth system, deployment | Doc 2 TRD, Doc 5 Backend Schema, Doc 7 Security, Doc 6 Impl Plan | Python basics — can learn from prompts |
| Member 2 | AI Agent Developer | All 14 AI agents, LangGraph orchestration, LLM integration, RAG knowledge system | Doc 8 AI Prompt Handbook, Doc 5 Backend Schema, Doc 2 TRD | Python basics, interest in AI |
| Member 3 | Android Developer | Complete Android app — all screens, camera, offline mode, sync, voice | Doc 3 App Flow, Doc 4 UI/UX Spec, Doc 2 TRD Section 7 | Can learn Kotlin from prompts — no prior Android needed |
| Member 4 | Data & Knowledge Engineer | Vision model training, knowledge ingestion, scheme database, market data, simulation | Doc 9 QA Playbook, Doc 10 Validation Report, Doc 2 TRD | Data handling, Python basics |
| Member 5 | QA & DevOps Engineer | Testing all features, CI/CD pipeline, deployment scripts, security audit, monitoring | Doc 9 QA Playbook, Doc 7 Security, Doc 6 Impl Plan Phase 5 | Attention to detail, any background |

## 2.2 Who Does What in Each Phase

| Phase | Member 1 (Lead) | Member 2 (AI) | Member 3 (Android) | Member 4 (Data) | Member 5 (QA) |
| --- | --- | --- | --- | --- | --- |
| Phase 0 Weeks 1-2 | Sets up repo, Docker, database, CI/CD, auth endpoints | Sets up LangGraph skeleton, agent file structure | Sets up Android project, design system, Room DB | Sets up data files: disease_classes.json, gdd_thresholds.json, stage_disease_map.json | Sets up test framework, writes Phase 0 tests |
| Phase 1 Weeks 3-8 | Farm CRUD, image upload, storage service, diagnose endpoint | Vision agent, Critic agent, Intake agent, Explanation agent | Camera screen, Advisory result screen, Context form | Trains vision model on PlantVillage dataset, exports ONNX | Tests all Phase 1 endpoints, writes golden dataset structure |
| Phase 2 Weeks 9-16 | Weather API, risk endpoint, knowledge endpoint | Weather agent, Crop Stage agent, Knowledge RAG agent, full LangGraph pipeline | Home screen, offline mode, WorkManager sync, morning briefing card | Ingests 50+ knowledge documents, seeds scheme data | Integration tests for full advisory pipeline, RAG evaluation |
| Phase 3 Weeks 17-26 | Scheme endpoint, notification service, morning briefing scheduler | Scheme agent, Monitoring agent, voice endpoints | Voice input/output, push notifications, risk dashboard, farm timeline | Seeds DSSAT simulation, market price data | Phase 3 tests, performance benchmarks with locust |
| Phase 4 Weeks 27-36 | Market endpoint, economics endpoint, season summary | Market agent, Economics agent, Decision agent update | Market screen, economics display, season report screen, farmer constraints | e-NAM market data integration, simulation scenarios | Full economics test suite, scenario comparison tests |
| Phase 5-6 Weeks 37-52 | Expert dashboard backend, Razorpay, Play Store | Expert review queue, ablation study script | Subscription screen, expert dashboard web, Play Store assets | Field validation data collection, model retraining | Security audit, pre-launch checklist, load testing |

# PART 3: TEAM LEAD — MEMBER 1 GUIDE

Member 1: You are responsible for the backbone — everything else depends on your work being done first in Phase 0. Read Document 2 (TRD), Document 5 (Backend Schema), Document 7 (Security).

## 3.1 Phase 0 — Your Tasks (Weeks 1-2)

### Your Task 1: Project Structure

Open Cline in VSCode. Type this prompt EXACTLY:

I am building Agri-SAGE, a professional agricultural AI platform. I have specification documents in the docs/ folder.

Read @docs/02_TRD.docx Section 2.2 and create the complete project directory structure exactly as specified. Then:

1. Create .gitignore covering Python, Android, Node, .env files, __pycache__, *.pyc, *.onnx, *.pt, .DS_Store

2. Create .env.example with all variables from TRD Section 8.3 as empty values with comment explaining each

3. Create README.md with: project name, one paragraph description, team member roles, link to docs/

4. Create LICENSE_REGISTRY.md with two columns: Dependency | License | Commercial Use? — fill from TRD dependency table

After creating all files, show me the complete directory tree.

### Your Task 2: Docker and Database

New Cline session:

Agri-SAGE project. Read @docs/05_BackendSchema.docx and @docs/02_TRD.docx.

Create these files exactly:

1. docker-compose.yml: service 'db' using pgvector/pgvector:pg16, POSTGRES_DB=agrisage_dev POSTGRES_USER=agrisage POSTGRES_PASSWORD=${DB_PASSWORD}, port 5432, healthcheck: pg_isready -U agrisage, named volume postgres_data. Service 'backend' built from Dockerfile, port 8000, env_file: .env, depends_on db with condition service_healthy.

2. Dockerfile: FROM python:3.11-slim, RUN apt-get install -y build-essential libpq-dev libmagic1, COPY requirements.txt ., RUN pip install --no-cache-dir -r requirements.txt, COPY . /app, WORKDIR /app, CMD [uvicorn, backend.main:app, --host, 0.0.0.0, --port, 8000, --reload]

3. backend/requirements.txt with these EXACT versions: fastapi==0.110.0 uvicorn[standard]==0.27.0 sqlalchemy[asyncio]==2.0.28 asyncpg==0.29.0 alembic==1.13.1 pydantic==2.6.3 pydantic-settings==2.2.1 pgvector==0.2.5 httpx==0.27.0 python-jose[cryptography]==3.3.0 passlib[bcrypt]==1.7.4 python-multipart==0.0.9 structlog==24.1.0 pytest==8.1.0 pytest-asyncio==0.23.5 python-magic==0.4.27 Pillow==10.2.0 sentence-transformers==2.6.1 onnxruntime==1.17.1 langgraph==0.2.0 torch==2.2.1 boto3==1.34.0 bandit==1.7.7 pip-audit==2.7.2 apscheduler==3.10.4

Show docker-compose.yml in full when done.

### Your Task 3: FastAPI App + Auth

New Cline session:

Agri-SAGE. Read @docs/07_AgriSAGE_Security_Compliance.docx and @docs/02_TRD.docx.

Create these 4 files:

1. backend/config.py: pydantic-settings BaseSettings with all env vars from TRD Section 8.3 plus CORS_ORIGINS as List[str]. Export: settings = Settings().

2. backend/database.py: async SQLAlchemy engine from settings.DATABASE_URL, AsyncSessionLocal, Base=declarative_base(), async get_db() dependency yielding session, async check_db_connection() running SELECT 1 returning bool.

3. backend/main.py: FastAPI app with CORSMiddleware (origins=settings.CORS_ORIGINS), structlog request middleware logging method+path+status+ms (NEVER log Authorization header or passwords), all routers included with prefix /api/v1, GET /health returning {status,version,environment,db_connected}, global 500 handler returning only {detail: Internal server error}.

4. backend/api/v1/auth.py: 4 endpoints from Security document Section 2 exactly: send-otp (generate secret.randbelow OTP, bcrypt hash, store in otp_sessions, rate limit 5/phone/10min, print to console in dev mode), verify-otp (check hash+expiry+attempts, create/get user, return JWT pair), refresh (rotate refresh token), logout (revoke token). JWT: HS256, 15min access, 7day refresh. Create backend/services/jwt_service.py from Security doc Section 2.1.

Show backend/main.py in full.

### Your Task 4: Database Migrations

New Cline session — this is the most important task:

Agri-SAGE. Read @docs/05_AgriSAGE_BackendSchema.docx carefully.

Set up Alembic and create ALL migrations:

1. Run: alembic init alembic in the project root

2. Edit alembic.ini: set sqlalchemy.url = placeholder (we use env var)

3. Edit alembic/env.py: import our async engine, use run_async_migrations pattern

4. Create migration 001_extensions.py: execute_ddl for CREATE EXTENSION IF NOT EXISTS uuid-ossp; CREATE EXTENSION IF NOT EXISTS vector; CREATE EXTENSION IF NOT EXISTS postgis;

5. Create migrations 002 through 016 as separate files — use EXACTLY the SQL DDL from Backend Schema Document Sections 1.2 through 1.10. Every column, every constraint, every index, every CHECK clause — copy exactly. Do not invent or simplify.

6. Create migration 017_rls.py LAST: all RLS policies from Backend Schema Section 1.11.

List all migration files when done. Then show migration 002 (users table) in full to verify it matches the spec.

### Your Task 5: Farm CRUD Endpoints

New Cline session:

Agri-SAGE. Read @docs/05_AgriSAGE_BackendSchema.docx Sections 1.3 and 1.4.

Create:

1. backend/models/db/farms.py: SQLAlchemy ORM models for farms, fields, soil_profiles, crop_cycles — EXACTLY matching columns, types, constraints from Backend Schema Section 1.3 and 1.4. Use relationship() for associations.

2. backend/models/schemas/farms.py: Pydantic v2 FarmCreate, FarmResponse, FieldCreate, FieldResponse, CropCycleCreate, CropCycleResponse. Add @field_validator on name fields: strip HTML tags with re.sub(r'<[^>]+>','',v), strip control chars with re.sub(r'[\x00-\x1f\x7f]','',v).

3. backend/api/v1/farms.py: POST/GET/PUT/DELETE for /farms, /farms/{id}/fields, /crop-cycles. All require require_auth dependency. Before every DB query run: await db.execute(text(f"SET LOCAL app.current_user_id = '{user_id}'")). Return 404 for any not-found (RLS returns empty — same as not found — never reveal ownership).

4. backend/dependencies.py: require_auth async dependency that decodes JWT with python-jose, validates exp claim, extracts user_id, sets PostgreSQL session variable, returns payload dict. Raise HTTPException(401) on any failure.

Show backend/api/v1/farms.py in full.

# PART 4: AI AGENT DEVELOPER — MEMBER 2 GUIDE

Member 2: You build the intelligence — the agents that make Agri-SAGE smart. Read Document 8 (AI Prompt Handbook), Document 5 (Backend Schema), Document 2 (TRD). You depend on Member 1 completing the database and auth first.

## 4.1 Phase 1 — Your Tasks

### Your Task 1: LangGraph Skeleton

New Cline session:

Agri-SAGE. Read @docs/05_AgriSAGE_BackendSchema.docx Section 3 and @docs/08_AgriSAGE_AI_Prompt_Handbook.docx.

Create the LangGraph agent skeleton:

1. backend/agents/orchestrator.py: Define AgriSAGEState TypedDict with all fields from Backend Schema Section 3.1. Build advisory_graph() function with the EXACT graph structure from Backend Schema Section 3.2: intake node → parallel [vision, weather, crop_stage, knowledge] → critic barrier → [scheme parallel, conditional simulation] → decision → explanation → END. Use asyncio for parallel nodes. Add 10-second timeout wrapper.

2. Create empty stub files for all 14 agents in backend/agents/: intake.py, vision.py, weather.py, crop_stage.py, knowledge.py, critic.py, scheme.py, soil.py, decision.py, explanation.py, simulation.py, market.py, economics.py, monitoring.py. Each stub has the class name and a run(state) method that returns state unchanged.

3. backend/services/llm_service.py: LLMService class from AI Prompt Handbook Section 5.1 EXACTLY — including the retry logic and fallback return None. Connect to Ollama at http://localhost:11434.

Show orchestrator.py in full.

### Your Task 2: Intake + Vision + Critic Agents

New Cline session. Attach: AI Prompt Handbook + Validation Report.

Agri-SAGE. Read @docs/08_AgriSAGE_AI_Prompt_Handbook.docx and @docs/10_AgriSAGE_Validation_Report.docx.

Implement 3 agents — NO LLM calls in any of these:

1. backend/agents/intake.py: IntakeAgent.run(state) merges raw observation data with stored farm profile from DB. Computes days_after_sowing = (today - planting_date).days. Normalizes crop name to: rice/banana/coconut/tomato/maize. Returns updated state with complete FarmStateSchema. Flags any null required field in state.warnings.

2. backend/agents/vision.py: VisionAgent.run(state) — load ONNX session as class-level singleton (load once, reuse). Load class names from backend/data/disease_classes.json (22 classes from Validation Report Section 5.2). For each image in state.images: run quality check (blur=Laplacian variance<100 → reject, brightness mean<40 or >220 → reject, file too small → reject). If quality fails: set confidence_state=INSUFFICIENT_DATA with specific message. Else: run ONNX inference, softmax, top-5 predictions. Return VisionResult with all fields from Backend Schema Section 2.2.

3. backend/agents/critic.py: CriticAgent.run(state) — implement ALL rules from AI Prompt Handbook Section 6 exactly: CONFLICT_RULES list (fungal_weather_mismatch, stage_disease_mismatch, high_confidence_poor_image), SAFETY_BLOCKS list (product_in_cibrc, crop_registration, dosage_range, scheme_valid_until, no_invented_products). Assign confidence_state per table in Prompt Handbook Section 6.1. Set run_simulation=True only if confidence_score>0.65 AND zero conflicts AND state in [CONFIRMED,LIKELY]. NO LLM call.

Show critic.py in full.

### Your Task 3: Weather + Stage + Knowledge Agents

New Cline session:

Agri-SAGE. Read @docs/08_AgriSAGE_AI_Prompt_Handbook.docx and @docs/10_AgriSAGE_Validation_Report.docx.

Implement 3 more agents — NO LLM calls:

1. backend/agents/weather.py: WeatherAgent — call Open-Meteo API https://api.open-meteo.com/v1/forecast with params: latitude, longitude, hourly=[temperature_2m,relativehumidity_2m,precipitation_probability,windspeed_10m], daily=[precipitation_sum,temperature_2m_max,temperature_2m_min], forecast_days=7. Cache response in class-level dict keyed by (round(lat,2), round(lon,2)) for 30 minutes. Compute DFI: ((humidity>80)*0.4 + (20<=temp<=30)*0.3 + (wet_days/7)*0.3) clamped 0-1. Compute spray_window: rain_probability<20 AND wind<15 for any 4hr block today. Return WeatherResult with all indicators.

2. backend/agents/crop_stage.py: CropStageAgent — load GDD thresholds from backend/data/gdd_thresholds.json (from Validation Report Section 5.1). Load stage-disease map from backend/data/stage_disease_map.json (from Validation Report Section 5.3). Compute cumulative GDD from planting_date: sum of max(0, ((tmax+tmin)/2) - base_temp[crop]) for each day using weather history from DB. Match to stage threshold. Return CropStageResult.

3. backend/agents/knowledge.py: KnowledgeAgent — implement HybridRetriever from retrieval.py. Build query text from: crop + vision label + stage + location + problem_description. Run dense search (pgvector cosine) + sparse search (PostgreSQL FTS to_tsvector). Merge with RRF k=60. Rerank with cross-encoder. Boost Tier 1 sources ×1.3. Filter: valid_until>today AND status=PUBLISHED. Return KnowledgeResult.

Show weather.py in full.

### Your Task 4: Decision + Explanation Agents

New Cline session. This is the most important — the LLM is used here:

Agri-SAGE. Read @docs/08_AgriSAGE_AI_Prompt_Handbook.docx Sections 1 and 6 carefully.

1. backend/agents/decision.py: DecisionAgent.run(state) — score each scenario A/B/C: score = yield_score(normalized) + profit_score(normalized) - risk_penalty(critical=-3,high=-2,medium=-1,low=0) - uncertainty_penalty(1-confidence_score)*2. If farmer_budget_inr set: flag scenarios over budget as BUDGET_EXCEEDED. Recommend highest scoring. NO LLM.

2. backend/agents/explanation.py: ExplanationAgent.run(state) — CRITICAL: use system prompt from AI Prompt Handbook Section 1.1 VERBATIM — copy every word exactly. Use user prompt template from Section 1.2 — fill all slots from state. Call LLMService.generate(temperature=0.2, max_tokens=1500). If confidence_state in [UNCERTAIN, INSUFFICIENT_DATA, CONFLICTING_EVIDENCE]: override recommended_action to request more info — do NOT show treatment. Check output for invented products (any product name not in knowledge_chunks). If LLM returns None: use SAFE_FALLBACK from Section 1.3 exactly.

3. Create backend/api/v1/diagnose.py: POST /api/v1/diagnose accepts {observation_id: str}. Load observation+images from DB. Verify ownership via RLS. Start timer. Run advisory_graph. Record generation_ms. Save full advisory to advisories table. Return AdvisoryResponse from Backend Schema Section 2.2.

Show explanation.py in full — especially confirm the system prompt is copied verbatim from the handbook.

### Your Task 5: Scheme + Monitoring Agents (Phase 3)

New Cline session. Phase 3 tasks:

Agri-SAGE Phase 3. Read @docs/08_AgriSAGE_AI_Prompt_Handbook.docx Section 2 and 4.

1. backend/agents/scheme.py: SchemeAgent.run(state) — query schemes table: SELECT * FROM schemes WHERE :crop = ANY(crops_applicable) AND (state=:state OR state IS NULL) AND valid_until>NOW() AND status=active. For each scheme run eligibility_rules JSON against farmer profile. Score: 1.0=all met, 0.5=partial. Return top 3 with mandatory caveat from Prompt Handbook Section 2.1. Use LLM with system prompt from Section 2.1 VERBATIM for complex eligibility only — simple rule matching is deterministic first.

2. backend/agents/monitoring.py: MonitoringAgent — runs daily via APScheduler at 05:30 UTC. For each active farmer: load farm+crop+weather+risk scores. Build briefing using system prompt from AI Prompt Handbook Section 4.1 VERBATIM, temperature=0.3. Store in notifications table type=morning_briefing. Send via FCM.

3. backend/services/notifications.py: FCMNotificationService using firebase-admin SDK. send(user_id, title, body, data_dict) method — looks up FCM token from DB, calls messaging.send().

Show scheme.py in full.

# PART 5: ANDROID DEVELOPER — MEMBER 3 GUIDE

Member 3: You build the Android app — what the farmer actually sees and touches. Read Document 3 (App Flow), Document 4 (UI/UX Spec), Document 2 TRD Section 7. You do NOT need to know Kotlin before starting — Cline will write it for you. You just need to understand what each screen should look like.

⚠ Study UI/UX Spec Document 4 carefully before giving any prompt. Every color, every dp value, every component is defined there. Your job is to make sure Cline implements exactly what is in that document.

## 5.1 Phase 0 — Android Project Setup

### Your Task 1: Android Project and Design System

New Cline session:

I am building Agri-SAGE Android app. Read @docs/04_AgriSAGE_UIUX_Spec.docx and @docs/02_TRD.docx Section 7.

Create the Android project in mobile/android/ with:

Package: com.agrisage.app | MinSdk: 26 | TargetSdk: 34 | Language: Kotlin | UI: Jetpack Compose

build.gradle.kts dependencies — add ALL of these:

compose-bom:2024.02.00, activity-compose:1.8.2, navigation-compose:2.7.7,

room-runtime:2.6.1 + room-ktx:2.6.1 + room-compiler:2.6.1 (kapt),

retrofit:2.9.0 + converter-gson:2.9.0, okhttp3:4.12.0,

hilt-android:2.50 + hilt-compiler:2.50,

camera-core:1.3.1 + camera-camera2:1.3.1 + camera-lifecycle:1.3.1,

onnxruntime-android:1.17.0, work-runtime-ktx:2.9.0,

firebase-messaging-ktx:23.4.0, coil-compose:2.5.0

Create ui/theme/Color.kt: ALL 30 color tokens from UI/UX Spec Section 1.1 as Color constants with EXACT hex values. Example: val ColorPrimary = Color(0xFF2D7D2D)

Create ui/theme/Type.kt: ALL text styles from UI/UX Spec Section 2. Font: Noto Sans. All sp values exact.

Create ui/theme/Shape.kt: ALL corner values from UI/UX Spec Section 3.

Create ui/theme/Theme.kt: AgriSAGETheme composable with MaterialTheme using our Color, Type, Shape.

Show Color.kt in full to verify all 30 tokens.

### Your Task 2: Room Database

New Cline session:

Agri-SAGE Android. Read @docs/02_TRD.docx Section 7.3 and @docs/06_AgriSAGE_ImplementationPlan.docx Task 1.13.

Create all Room entities in data/local/entities/:

FarmerEntity(id:String PK, phone:String, name:String?, language:String, subscriptionTier:String, updatedAt:Long)

FarmEntity(id:String PK, userId:String, name:String, locationLat:Double?, locationLon:Double?, district:String?, state:String?, areaHa:Double?, isSynced:Boolean=false, createdAt:Long)

FieldEntity(id:String PK, farmId:String, name:String?, areaHa:Double?, slope:String?, irrigation:String?, soilType:String?, isSynced:Boolean=false)

CropCycleEntity(id:String PK, fieldId:String, crop:String, cultivar:String?, plantingDate:String, status:String, isSynced:Boolean=false)

ObservationEntity(id:String PK, cropCycleId:String, problemDescription:String?, observedAt:Long, isSynced:Boolean=false)

ImageEntity(id:String PK, observationId:String, localPath:String, r2Key:String?, isSynced:Boolean=false)

CachedAdvisoryEntity(id:String PK, observationId:String, advisoryJson:String, type:String='advisory', createdAt:Long)

WeatherCacheEntity(locationKey:String PK, dataJson:String, cachedAt:Long)

SyncQueueEntity(id:Int PK autoGenerate, entityType:String, entityId:String, action:String, payloadJson:String, priority:Int=5, retryCount:Int=0, createdAt:Long)

Create DAO for each entity. Create AgriSAGEDatabase @Database class listing all entities. Create Hilt DatabaseModule providing database and DAOs.

Show AgriSAGEDatabase.kt in full.

## 5.2 Phase 1 — Core Screens

### Your Task 3: Camera Screen

New Cline session. Study UI/UX Spec Section 5.6 first, then give this prompt:

Agri-SAGE Android. Read @docs/04_AgriSAGE_UIUX_Spec.docx Section 5.6 carefully.

Create CameraScreen.kt implementing EXACTLY what is in UI/UX Spec Section 5.6:

- Full-screen CameraX preview using PreviewView in AndroidView composable

- ImageAnalysis use case running every 500ms on background thread: compute blur score using OpenCV or manual Laplacian kernel on the image buffer. Compute mean brightness. Estimate if crop fills >30% of frame.

- QualityLevel sealed class: GOOD / OKAY / POOR

- QualityIndicatorBar composable: full-width Box 8dp height, animateColorAsState 200ms: Color(0xFF4CAF50) GOOD, Color(0xFFFF9800) OKAY, Color(0xFFF44336) POOR

- Quality message Text below bar: changes per level — 'Good — tap to capture' / 'Hold steady' / specific failure reason from spec

- Capture Button: 80dp circular, white border 4dp, ColorPrimary fill center, bottom 48dp, haptic feedback

- On capture: final quality check. If POOR: show AlertDialog with specific rejection message and Retry button. If GOOD/OKAY: save image file to app cache, navigate to ContextFormScreen with imagePath argument.

- CropChip top-right: shows current crop from ViewModel, tappable opens crop picker BottomSheet

- Close Button top-left: 48dp X icon, navigates back

Create CameraViewModel.kt with: crop StateFlow, qualityLevel StateFlow, currentImagePath StateFlow.

Show CameraScreen.kt in full.

### Your Task 4: Advisory Result Screen

New Cline session. Study UI/UX Spec Section 5.7 first:

Agri-SAGE Android. Read @docs/04_AgriSAGE_UIUX_Spec.docx Section 5.7 and @docs/03_AgriSAGE_AppFlow.docx Section 3.2.

Create AdvisoryResultScreen.kt and all required composables:

ConfidenceBadge(state: String) composable: pill Row 32dp height corner 16dp, leading icon 16dp, labelMedium text. Colors from UI/UX Spec: CONFIRMED=Color(0xFF1B5E20), LIKELY=Color(0xFF2E7D32), POSSIBLE=Color(0xFFF57F17), UNCERTAIN=Color(0xFFBF360C), INSUFFICIENT_DATA=Color(0xFF757575), CONFLICTING_EVIDENCE=Color(0xFFBF360C), OUT_OF_SCOPE=Color(0xFF757575). Text on all: white.

RiskLevelBadge(level: String) composable: same structure. CRITICAL=Color(0xFFC62828), HIGH=Color(0xFFE65100), MEDIUM=Color(0xFFF57F17), LOW=Color(0xFF2E7D32).

EvidenceCard(items: List<EvidenceItem>) composable: bg Color(0xFFE3F2FD), corner 12dp, left border 2dp ColorPrimary, expandable (expanded by default), each item Row with icon+bodyMedium text.

ActionCard(action: RecommendedAction) composable: bg ColorPrimaryLight, corner 16dp, 2dp border ColorPrimary, all action fields with icons: WHAT(agriculture icon), WHEN(schedule icon, bold if urgent), HOW(construction icon), SPRAY_WINDOW(wb_sunny, only if not null), COST(payments icon).

ModelledEstimateLabel composable: italic bodySmall Color(0xFF9E9E9E) text: '* Modelled estimate — actual results vary'. Show under EVERY yield and return figure. MANDATORY.

ScenarioCard(scenario: Scenario, recommended: Boolean) composable: corner 12dp, border 2dp ColorPrimary if recommended else outline, tappable.

FeedbackRow(onThumbsUp: () -> Unit, onThumbsDown: () -> Unit) composable: 'Was this helpful?' text + thumbs up + thumbs down 48dp each.

AdvisoryResultScreen: LazyColumn with all composables in correct order per spec. ViewModel loads advisory from API or cache.

Show AdvisoryResultScreen.kt in full.

### Your Task 5: Home Screen + Offline Mode

New Cline session:

Agri-SAGE Android. Read @docs/04_AgriSAGE_UIUX_Spec.docx Section 5.5 and @docs/03_AgriSAGE_AppFlow.docx Section 2.

Create HomeScreen.kt exactly matching UI/UX Spec Section 5.5:

- TopAppBar: bg ColorPrimaryDark, farm name headlineSmall white, sync AnimatedIcon right (spins when syncing via SyncStatus StateFlow), notification bell with badge count.

- AlertBanner: full-width 40dp, shown only when connectivity != CONNECTED. OFFLINE: cloud_off icon + 'Working offline — saved data shown' colorOfflineText on colorOfflineBanner. LIMITED: warning icon + 'Limited connection' on colorWarningBg.

- MorningBriefingCard: full-width, bg colorPrimaryLight, corner 16dp, padding 16dp. Rows: 1) crop icon + stage text headlineSmall + speaker IconButton top-right. 2) risk icon + risk level text. 3) weather icon + 2-word summary. 4) action icon + recommended action bodyLarge bold. Voice button calls TTS on card text.

- ActionTileGrid: LazyVerticalGrid 2 columns, spacing 12dp, margin 16dp. 4 tiles each 100dp min height, corner 12dp, bg white, elevation 2dp. Tiles: Check Crop (photo_camera ColorPrimary), Farm Weather (partly_cloudy_day), View Risks (warning ColorRiskMedium), My Schemes (account_balance ColorSchemeText).

- BottomNavBar: 5 items Home|Farm|Diagnose|Alerts|Profile. Diagnose center item elevated circular ColorPrimary.

Create HomeViewModel.kt: loads active farm+crop from Room, observes ConnectivityManager callbacks updating SyncStatus, loads cached morning briefing from CachedAdvisoryEntity where type=morning_briefing, refreshes if cachedAt < now-12hours AND connected.

Show HomeScreen.kt in full.

### Your Task 6: WorkManager Sync (Phase 2)

New Cline session:

Agri-SAGE Android. Read @docs/06_AgriSAGE_ImplementationPlan.docx Task 2.9.

Create SyncWorker.kt as CoroutineWorker:

doWork(): 1) Check ConnectivityManager — if not connected return Result.retry(). 2) Query sync_queue from Room ordered by priority ASC, retryCount ASC. 3) For each item: call matching API endpoint based on entityType (farm/field/observation/image/intervention/outcome). On HTTP 200: delete from queue. On failure: increment retryCount. Skip if retryCount>5, log warning. 4) After queue empty: GET /api/v1/sync/delta?last_sync=[last_sync_timestamp from SharedPreferences]. Apply delta updates to Room tables. 5) GET /api/v1/knowledge/version. If different from stored version: download knowledge cache for user crops+state, store in Room WeatherCacheEntity type=knowledge. Return Result.success().

Schedule SyncWorker in Application class: WorkManager.getInstance(this).enqueueUniquePeriodicWork('sync', ExistingPeriodicWorkPolicy.KEEP, PeriodicWorkRequestBuilder<SyncWorker>(15, TimeUnit.MINUTES).setConstraints(Constraints.Builder().setRequiredNetworkType(NetworkType.CONNECTED).build()).setBackoffCriteria(BackoffPolicy.EXPONENTIAL, 1, TimeUnit.MINUTES).build())

Create OfflineAdvisoryEngine.kt: fun generateOfflineAdvisory(imagePath: String, crop: String, gddAccumulated: Float): AdvisoryResponse. Runs ONNX vision, loads Malayalam template from assets/offline_templates_ml.json, fills slots, returns advisory marked with isOffline=true and banner text from Validation Report Section 5.4.

Show SyncWorker.kt in full.

# PART 6: DATA & KNOWLEDGE ENGINEER — MEMBER 4 GUIDE

Member 4: You build the data foundation — the AI cannot be smart without good data. Read Document 9 (QA Playbook), Document 10 (Validation Report), Document 2 TRD ML section. This role requires the most patience — data quality determines everything.

## 6.1 Phase 0 — Create All Data Files

### Your Task 1: Critical JSON Data Files

New Cline session:

Agri-SAGE. Read @docs/10_AgriSAGE_Validation_Report.docx Sections 5.1, 5.2, 5.3, 5.4, 5.5 carefully.

Create these 5 JSON data files EXACTLY from the Validation Report:

1. backend/data/disease_classes.json: array of 22 objects {index, class_name, common_name, crop} from Validation Report Section 5.2. Order must match index exactly starting at 0.

2. backend/data/gdd_thresholds.json: nested object {crop: {stage: {gdd_from: N, gdd_to: N, vulnerability: string, diseases_expected: []}}} from Validation Report Section 5.1. Include base_temperatures object at root.

3. backend/data/stage_disease_map.json: object {stage_code: {expected: [], unlikely: []}} from Validation Report Section 5.3.

4. backend/data/offline_templates_ml.json: object {template_key: {text: Malayalam string, slots: []}} from Validation Report Section 5.4.

5. backend/data/disease_names_ml.json: object {class_name: {ml: Malayalam name, pronunciation: string}} from Validation Report Section 5.5.

Also create: backend/data/intent_keywords_ml.json: mapping of Malayalam words to structured fields. Include at minimum: {നെൽ: {field: crop, value: rice}, ബ്ലാസ്റ്റ്: {field: problem, value: blast}, വാഴ: {field: crop, value: banana}, തക്കാളി: {field: crop, value: tomato}, ഇല: {field: body_part, value: leaf}, പുള്ളി: {field: symptom, value: spots}, ചോളം: {field: crop, value: maize}, തെങ്ങ്: {field: crop, value: coconut}}

Show gdd_thresholds.json in full to verify completeness.

### Your Task 2: Vision Model Training

New Cline session — this task runs while Member 1 sets up the server:

Agri-SAGE. Read @docs/02_TRD.docx Section 6.1 and @docs/06_AgriSAGE_ImplementationPlan.docx Task 1.6.

Create backend/ml/vision/train.py:

Model: torchvision.models.efficientnet_b3(weights=EfficientNet_B3_Weights.IMAGENET1K_V1). Replace classifier[-1] with nn.Linear(1536, 22). 22 classes from disease_classes.json.

Dataset: torchvision.datasets.ImageFolder pointing to data/training_images/. Split at FOLDER level (farmer folders) not image level — group by top-level subdirectory, 70/15/15 split.

Training: Adam lr=1e-4, CosineAnnealingLR(T_max=50), CrossEntropyLoss(weight=class_weights_from_counts), 50 epochs, early stopping patience=7 on val macro_f1.

Augmentation: RandomResizedCrop(300), RandomHorizontalFlip(), ColorJitter(brightness=0.3,contrast=0.3), GaussianBlur(p=0.2), Normalize(mean=[0.485,0.456,0.406],std=[0.229,0.224,0.225]).

After training: temperature scaling calibration — fit temperature on val set targeting ECE<0.10.

Save: checkpoints/best_model.pt, checkpoints/calibrated_model.pt, checkpoints/training_metrics.json.

Print final metrics. ASSERT macro_f1>=0.82 and ECE<=0.12 — print PASS or FAIL.

Create backend/ml/vision/export.py: export_to_onnx(model_path, output_path, opset=17), quantize_int8(onnx_path, quantized_path), verify_accuracy_loss(fp32_path, int8_path, test_loader) — assert macro_f1 difference <0.02.

Show train.py in full.

### Your Task 3: Knowledge Ingestion (Phase 2)

New Cline session:

Agri-SAGE. Read @docs/06_AgriSAGE_ImplementationPlan.docx Tasks 2.3 and 2.4.

Create backend/knowledge/ingestion.py: DocumentIngestionPipeline class with methods:

fetch_document(url) → bytes using httpx async

parse_pdf(content) → str using PyMuPDF (import fitz). Extract text preserving paragraph structure. Tables: extract as tab-separated rows.

parse_html(content) → str using BeautifulSoup. Remove scripts/styles. Extract text with newline between blocks.

extract_metadata(text, url, manual_meta=None) → dict with crop, state, topic, source_tier, source_authority, published_at, valid_until fields. Use regex patterns: search for crop keywords, state names, date patterns.

extract_chunks(text, metadata) → List[dict]. Split at heading boundaries first (##, H1, H2 patterns). Then paragraph boundaries. max 512 tokens (~2000 chars), min 100 chars. Preserve table rows intact — never split mid-table. Return {content, metadata, chunk_index}.

embed_chunks(chunks) → embeds each chunk with EmbeddingService.embed_passage() — MUST use 'passage: ' prefix.

store_chunks(document_id, chunks, embeddings) → bulk INSERT into knowledge_documents and knowledge_chunks tables.

Create scripts/seed_knowledge.py: reads scripts/seed_urls.json, runs pipeline for each URL, prints progress per document.

Create scripts/seed_urls.json with 10 real ICAR/KAU URLs for rice and maize documents.

Show ingestion.py in full.

### Your Task 4: Scheme + Market Data (Phase 3)

New Cline session:

Agri-SAGE. Read @docs/05_AgriSAGE_BackendSchema.docx Sections 1.9 and @docs/06_AgriSAGE_ImplementationPlan.docx Task 3.3.

Create scripts/seed_schemes.py: Seeds the schemes table with real data for:

1. PMFBY (Pradhan Mantri Fasal Bima Yojana): central scheme, all India, crops=[rice,maize,tomato,banana], eligibility_rules={land_ownership_type:[owner,tenant], aadhaar_required:true, enrollment_window_days_after_sowing:max_30}, benefits={insurance_sum_insured_per_ha:unknown_varies_by_state, premium_pct_kharif:2.0, premium_pct_rabi:1.5}, valid_until=2027-03-31, enrollment_url=https://pmfby.gov.in

2. PM-KISAN: central scheme, all India, crops=null (all crops), eligibility_rules={land_ha_max:2, not_income_taxpayer:true, not_government_employee:true}, benefits={annual_amount_inr:6000, paid_in:3_installments}, valid_until=2028-03-31

3. At least 3 Kerala state agriculture department schemes — find real ones from keralaagriculturedept.gov.in

Create backend/agents/market.py: fetches e-NAM data from data.gov.in API resource_id=9ef84268-d588-465a-a308-a864a43d0070. Filter by state+district. Store in market_prices table. Compute nearest_markets using haversine formula. Cache 30 min in-memory.

Show seed_schemes.py in full.

# PART 7: QA & DEVOPS — MEMBER 5 GUIDE

Member 5: You make sure everything works correctly. Every other member depends on you to catch errors before they become serious. Read Document 9 (QA Playbook), Document 7 (Security), Document 6 Phase 5.

## 7.1 Phase 0 — Test Framework Setup

### Your Task 1: Test Infrastructure

New Cline session:

Agri-SAGE. Read @docs/09_AgriSAGE_Testing_QA_Playbook.docx Section 1.

Create the complete test infrastructure:

1. tests/conftest.py: pytest fixtures — async_client (httpx AsyncClient with test FastAPI app), test_db (creates test database, runs all migrations, yields session, drops all tables after test), test_user_token (creates test user, returns JWT), test_farm (creates farm owned by test user).

2. tests/fixtures/states.py: factory functions — make_conflicting_state(vision_label, dfi, wet_days) creates AgriSAGEState with conflicting evidence. make_state_with_expired_scheme() creates state with an expired scheme in DB.

3. tests/fixtures/images/: add 3 test images — rice_blast_test.jpg (real rice leaf image), healthy_rice_test.jpg, ood_test.jpg (non-crop image like a hand). Add placeholder 1x1 pixel images if real images not yet available.

4. pytest.ini: asyncio_mode=auto, testpaths=tests, python_files=test_*.py.

5. .github/workflows/ci.yml from Security Document Section 10.1 exactly.

Show conftest.py in full.

### Your Task 2: Unit Tests — All Critical Tests

New Cline session:

Agri-SAGE. Read @docs/09_AgriSAGE_Testing_QA_Playbook.docx Sections 2.1, 2.2, 2.3, 2.4.

Create ALL unit test files from the QA Playbook EXACTLY as written:

1. tests/unit/test_crop_stage.py: ALL test cases from QA Playbook Section 2.1 — TestGDDCalculation class with all 4 test methods exactly as written.

2. tests/unit/test_weather_agent.py: ALL test cases from QA Playbook Section 2.2 — TestDFI class with all 5 test methods.

3. tests/safety/test_critic_safety.py: ALL test cases from QA Playbook Section 2.3 — TestCriticSafetyBlocks with all 5 test methods. These are the most important tests — they verify no unsafe recommendations reach farmers.

4. tests/unit/test_llm_validation.py: ALL test cases from QA Playbook Section 2.4 — TestLLMOutputValidation with all 3 test methods.

Do not modify any test — implement them exactly. These tests define correct behavior. The implementation must pass them, not the other way around.

Show tests/safety/test_critic_safety.py in full.

### Your Task 3: Integration + Security Tests

New Cline session:

Agri-SAGE. Read @docs/09_AgriSAGE_Testing_QA_Playbook.docx Sections 3.1 and 3.2.

Create:

1. tests/integration/test_auth_api.py: ALL test cases from QA Playbook Section 3.1 — TestAuthAPI class with all 5 async test methods.

2. tests/security/test_rls.py: BOTH test cases from QA Playbook Section 3.2 — TestRowLevelSecurity. CRITICAL: test_user_cannot_read_other_users_farm must assert response.status_code == 404 (not 403, not 200). This verifies RLS is working.

3. tests/performance/locustfile.py: from QA Playbook Section 5.1 exactly — AgriSAGEFarmerUser class with all 3 task methods and weights.

4. scripts/security_audit.py: all 6 automated security checks from Implementation Plan Task 5.3.

After creating all tests, run: pytest tests/unit/ tests/security/ -v and show output. Fix any import errors (do not change test logic — fix the imports).

### Your Task 4: CI/CD + Deployment (Phase 5)

New Cline session:

Agri-SAGE. Read @docs/06_AgriSAGE_ImplementationPlan.docx Task 5.5.

Create deployment setup for Oracle Always-Free:

1. scripts/deploy.sh: bash script — SSH to Oracle instance (IP from env ORACLE_IP), git pull origin main, docker compose pull, docker compose up -d --no-deps backend worker, sleep 5, alembic upgrade head, python scripts/smoke_tests.py. Exit 1 if smoke tests fail.

2. scripts/smoke_tests.py: 3 checks — GET /health returns 200 with db_connected=true, GET /api/v1/weather/10.12/76.34 with test token returns 200, POST /api/v1/auth/send-otp with test phone returns 200. Print PASS/FAIL per check.

3. nginx/nginx.conf: reverse proxy to FastAPI port 8000, rate limits from Security doc Section 3.2 exactly (diagnose zone 2r/s, otp zone 5r/10m, general zone 20r/s), SSL redirect, gzip compression.

4. docker-compose.prod.yml: production version without --reload, with restart:always, logging driver json-file with max size 10m.

Show nginx.conf in full.

# PART 8: TEAM COORDINATION

## 8.1 Git Workflow for the Team

| Action | Command | Who Does It |
| --- | --- | --- |
| Create feature branch | git checkout -b feature/M1-auth-endpoints | Each member for their tasks |
| Commit work | git add -A && git commit -m 'M1: implement OTP auth endpoints' | Each member daily |
| Push branch | git push origin feature/M1-auth-endpoints | Each member |
| Create Pull Request | GitHub website → New PR → assign Team Lead to review | Each member |
| Review and merge | Check for conflicts, run CI, approve merge | Member 1 (Team Lead) |
| Get latest changes | git checkout main && git pull | All members — do this every morning |

## 8.2 Daily Team Meeting Protocol

Every day, all 5 members spend 15 minutes in a call or chat covering:

- Member 1: What backend endpoints are ready today? Any blockers?

- Member 2: Which agents are complete? Is LangGraph pipeline running?

- Member 3: Which Android screens are done? App running on emulator?

- Member 4: How many knowledge documents ingested? Vision model training progress?

- Member 5: Which tests pass? Which fail? Any security issues found?

If any member is blocked by another member's work — Team Lead resolves it same day.

## 8.3 Dependency Order — Who Waits for Whom

| Member | Depends On | Can Start Without Waiting |
| --- | --- | --- |
| Member 1 (Lead) | No dependencies — starts first | Database, auth, Docker — all independent |
| Member 2 (AI) | Member 1: needs database tables and auth system running | Can create agent skeleton files and prompts before DB is ready |
| Member 3 (Android) | Member 1: needs at least /health and /auth endpoints working | Can build ALL Android screens with mock data while backend builds |
| Member 4 (Data) | Member 1: needs knowledge_chunks table for ingestion | Can create all JSON data files and train vision model independently |
| Member 5 (QA) | Member 1: needs conftest.py database fixture | Can write all test code without running it until DB is ready |

## 8.4 How to Handle Free AI Model Limits

| Situation | Solution |
| --- | --- |
| Gemini API daily limit reached | Switch to Claude free tier at claude.ai for that day. Same prompts work. |
| GitHub Copilot completions used up | Use Cline with Gemini instead for file generation. Copilot is supplementary. |
| Claude free tier messages used | Switch back to Gemini via Cline. Alternate between the two. |
| AI gives wrong code | Do NOT restart. Use correction prompt from Part 9 of this guide. |
| AI forgets project context | Use context refresh prompt from Part 9. Paste relevant spec section. |
| AI generates too much at once | Break task into smaller steps. Give one function at a time. |
| Context window too large for free model | Split documents — only attach the specific section needed, not the whole document. |

# PART 9: ERROR HANDLING PROMPTS

## 9.1 When AI Produces Wrong Code

NEVER restart. Use this correction format:

Agri-SAGE correction needed.

File: [filename]

Problem: [describe exactly what is wrong in one sentence]

Fix ONLY this specific issue. Do not change anything else in the file.

Specification says: [paste the exact line from the document that defines correct behavior]

Show only the corrected function/section, not the entire file.

## 9.2 Context Refresh — When AI Forgets the Project

Agri-SAGE context. I am building a professional agricultural AI platform for Kerala farmers.

Stack: FastAPI + PostgreSQL + pgvector + LangGraph + Pydantic v2 + ONNX Runtime + Kotlin/Jetpack Compose

ALL tools are free/open-source. NO paid APIs except Razorpay at 2% per transaction.

Key rules: LLM never invents agricultural facts. All simulation outputs labelled 'modelled estimate'. 7 confidence states: CONFIRMED/LIKELY/POSSIBLE/UNCERTAIN/INSUFFICIENT_DATA/CONFLICTING_EVIDENCE/OUT_OF_SCOPE.

My task: [your task here]

Relevant spec: [paste the specific section from the document]

## 9.3 When AI Suggests a Paid Tool

STOP. Agri-SAGE is built entirely free. [tool name] costs money — do not use it.

Free alternatives approved for this project: FastAPI, PostgreSQL, pgvector, LangGraph, PyTorch, ONNX Runtime, Qwen3 via Ollama (free), multilingual-e5-large, Open-Meteo (dev), Cloudflare R2 (free tier), Oracle Always-Free, Firebase FCM (free), Razorpay (zero monthly fee — 2% per transaction only when we earn money).

Implement [task] using only the approved free tools.

## 9.4 When Tests Fail

Agri-SAGE test failure.

Test file: [filename]

Test name: [test name]

Error: [paste complete error message]

Rules: Do NOT change the test. The test is correct. Fix the implementation.

The test checks: [explain what the test verifies]

The specification requires: [paste relevant spec line]

Fix the implementation code to make this test pass without changing the test.

## 9.5 When AI Adds Features Not in Scope

STOP. [feature name] is NOT in scope for Agri-SAGE MVP.

Out of scope list: social network, blockchain, drone integration, IoT sensors, autonomous purchasing, yield guarantees, satellite imagery, more than 5 launch crops, more than 4 languages at launch.

Remove [feature name]. Implement only this: [restate original task exactly].

# PART 10: QUICK REFERENCE

## 10.1 Daily Build Checklist for Every Team Member

| Step | Action |
| --- | --- |
| Morning | git pull origin main — get latest changes |
| Before starting | docker compose up -d (Member 1 and 2 only) — confirm backend healthy |
| Pick task | Open your Role Guide (Parts 3-7) — find next uncompleted task |
| Open Cline | New session — attach only the specific documents that task needs |
| Copy prompt | Copy the prompt from your role guide EXACTLY — do not paraphrase |
| Review output | Read every line AI writes — do not blindly accept code you don't understand at all |
| Run and test | Run the code. Check it works. Run relevant tests. |
| Fix errors | Use Part 9 correction prompts if anything fails |
| Commit | git add -A && git commit -m 'Role: description of what you built' |
| Push | git push origin your-branch-name |

## 10.2 Most Important Values — All Team Members Must Know These

| Value | Number | Why It Matters |
| --- | --- | --- |
| Vision model minimum Macro-F1 | 0.82 | Do not deploy model below this — farmers get wrong diagnosis |
| Vision model max ECE | 0.12 | Confidence must be calibrated — overconfident model is dangerous |
| Advisory generation max time | 8 seconds | Farmer will abandon app if slower |
| JWT access token expiry | 15 minutes | Security requirement — non-negotiable |
| OTP max attempts | 5 per phone per 10 minutes | Prevents brute force — non-negotiable |
| Image max size | 5MB | Larger images slow upload on 2G connections |
| GDD base temp rice | 10°C | Wrong base temp = wrong crop stage = wrong disease vulnerability |
| Free advisory limit | 5 per month | PRD Section 6.1 — basis of subscription model |
| LLM temperature advisory | 0.2 | Higher = more random = inconsistent advisory text |
| Malayalam mandatory rule | All farmer-facing text must have Malayalam string | Native speaker review required before launch |

AGRI-SAGE MASTER BUILD GUIDE v2.0

5 members · All beginners · All free tools · One task at a time · Verify before proceeding

Cline + Gemini Free API = your primary build tool. Copy prompts exactly. Verify everything.